|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ISSUE LOG** | | | | | **FORM**  **Ref: issuelogv1**  **Version: 1.1** | |
| **Programme: SPPM** | | | **Project: Lanka Tools Employee Management System** | | **PRINCE2** | |
| **Number** | **Type** | **Date**  **Identified** | **Date of**  **Last Update** | **Description and Comments** | **Author** | **Status** |
| 0001 | Development | 3/8/2022 | 17/8/2022 | According to the existing system DB there are lot of unwanted attributes are stored into the DB. When we create the system with the help of client requirements, we avoid syncing unwanted attributes. | Layan Perera – Quality Manager | Closed |
| 0002 | Resources | 2/8/2022 | 19/8/2022 | There is a problem with face-to-face interviews with the client due to critical situation. Therefore, we decide to hold zoom meetings to change the requirements. | Layan Perera – Quality Manager | Closed |
| 0003 | Technical | 13/8/2022 | 19/8/2022 | Not working Dashboard select button | Layan Perera – Quality Manager | Closed |
| 0004 | Technical | 13/8/2022 | 18/8/2022 | Attendance page data retrieving error | Layan Perera – Quality Manager | closed |
| 0005 | Technical | 13/8/2022 | 18/8/2022 | Employee adding page drop down not showing any data | Layan Perera – Quality Manager | closed |
| 0006 | Technical | 13/8/2022 | 18/8/2022 | Employee page search bar not working | Layan Perera – Quality Manager | closed |
| 0007 | Technical | 13/8/2022 | 18/8/2022 | Add new Button not working in Positions page | Layan Perera – Quality Manager | closed |
| 0008 | Technical | 13/8/2022 | 18/8/2022 | Add new Button not working in Employee List page | Layan Perera – Quality Manager | closed |
| 0009 | Technical | 13/8/2022 | 18/8/2022 | Add new Button not working in Edit Button in Cash advance page | Layan Perera – Quality Manager | closed |
| 0010 | Technical | 13/8/2022 | 18/8/2022 | Delete Button not working in Schedules Page | Layan Perera – Quality Manager | closed |
| 0011 | Technical | 13/8/2022 | 18/8/2022 | Alignments are not centred in payroll report generated reported | Layan Perera – Quality Manager | closed |
| 0013 | Technical | 13/8/2022 | 18/8/2022 | Add new Button not working in Positions page | Layan Perera – Quality Manager | closed |