**Risk Metrix**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Risk ID** | **Risk** | **Impact** | **Probability** | **Solution** |
| 01 | Group members cannot meet. | Low | 30% | Use online platforms for schedule meetings. Discuss about the project in the scheduled meetings. |
| 02 | Frequent power failures in Sri Lanka. | Low | 60% | Schedule all the meeting and tasks around the Ceylon Electricity Bord power cut timing schedule. |
| 03 | Every member having different power cut schedules. | Medium | 40% | Compare all the power cut schedules and choose time periods all the members can join to the meetings. |
| 04 | Group members cannot visit the company. | Medium | 30% | Schedule a zoom meeting with the owner of the business and get all the necessary information from him/her. |
| 05 | Illness of members  (Covid-19). | High | 80% | Use online platform services for store the completed works. Reassign the task to another member who can complete the task if a team member gets infected by any illness. |
| 06 | Depreciation of the rupee. | High | 70% | Inform the client about the possibilities of increasing the project cost and the negotiate for the budget approval or do all the payments to the external parties as soon as possible. |